MUNTQ AI Chatbot Program - 3-Week Architecture & Delivery Summary

Date: March 6, 2026

Executive Summary

Over the last three weeks, we moved from a tool-driven chatbot prototype to a multi-service architecture suitable for enterprise scale. The system now supports fast KPI responses through curated dashboard APIs, complex ad-hoc analytics via MCP + PostgreSQL, and live SAP calls for transactional drill-down scenarios.

What We Delivered in 3 Weeks

? Week 1 - Chatbot Foundation (Tool-Based Agent)

? Built LangGraph-based conversational flow with deterministic tool routing and validation.

? Implemented SAP OData integration for core business entities and transactional queries.

? Added session handling, retry logic, and controlled final-answer generation.

? Week 2 - Performance Layer (Aggregated Data + Dashboard API)

? Identified that live SAP-only querying was expensive for repeated analytical questions.

? Introduced PostgreSQL as analytics storage (snapshot + curated aggregate layer).

? Built ETL/aggregation pipeline and a dashboard service to expose analytics endpoints.

? Enabled faster, more consistent responses by serving analytics via dashboard APIs.

? Week 3 - Enterprise Alignment (Hybrid + Extensible Architecture)

? Added MCP PostgreSQL server for controlled SQL-based analysis on complex questions.

? Established hybrid strategy: dashboard APIs for stable KPIs, MCP for advanced queries, SAP APIs for live transactions.

? Refactored ingestion and aggregation into separate workers to reduce API impact and improve resilience.

? Prepared architecture and data model for multi-tenant evolution and backend ownership handoff.

Current Architecture (Hybrid Model)

? Chatbot Layer: intent parsing, tool orchestration, summarization, chart payload generation.

? Dashboard Layer: curated metrics, analysis APIs, and dashboard widget services.

? Data Layer: PostgreSQL snapshots + curated aggregates + materialized views.

? Analytics Access Layer: MCP server for safe, tenant-scoped SQL access.

? Live Transaction Layer: SAP OData for real-time operational data.

Why This Approach Was Chosen

? Speed: curated APIs return KPI responses faster than repeated live SAP calls.

? Accuracy: controlled aggregates reduce inconsistent answers across similar questions.

? Flexibility: MCP enables complex, non-predefined analytics without hardcoding every query.

? Scalability: modular services can be scaled independently by workload type.

? Enterprise Readiness: supports clear ownership boundaries between AI and backend teams.

Backend Team Ownership (Recommended)

? End-to-end ETL orchestration, scheduling, and data quality controls.

? Database schema design, indexing, partitioning, retention, and performance tuning.

? Dashboard API contract management and KPI definition governance.

? Production observability, alerting, and SLAs for data freshness and availability.

AI Team Ownership (Recommended)

? Agent orchestration, intent routing, response quality, and conversational UX.

? Tool-selection policy across dashboard API, MCP, and live SAP channels.

? Prompting/guardrails for consistency, safety, and business-friendly output.

Enterprise Target State

? Dashboard service becomes the authoritative analytics source for the B2B SaaS platform.

? Backend team evolves multi-dimensional, multi-tenant data models and APIs.

? AI layer integrates through stable APIs/contracts while retaining MCP for advanced analysis paths.

Program Outcome

The delivered architecture is intentionally flexible: it proved the core business value in demo mode while establishing a practical migration path to production-grade, multi-tenant SaaS operations. This gives the backend team a validated blueprint and gives the AI team a stable integration surface for future feature expansion.